06-22-05

Update Captain Jacks Marina

THE RESTAURANT NAME IS CAPTAIN JACK'S BAR & GRILL.   OPENING DATE IS UP IN THE AIR AT THIS TIME DUE TO A DELAY IN HVAC AND CARPENTER WORK.  FOR SURE WILL NOT OPEN ON JULY 1 AS HAD PLANNED.  ARE LOOKING AT POSSIBLY ONE OF THE LAST 3 FRIDAYS IN JULY 15, 22, 29.  BUT AT THIS TIME HAVE NO DEFINATE DATE.

THE TIKI BAR IS UP.  THE ELECTRIC WILL BE IN IT NEXT WEEK.  THE PAD IS  GOING TO BE POURED 2 FEET WIDER ALL AROUND.  DECORATIONS ARE IN THE WORKS.  RESTAURANT HAS A NEW ROOF, TILE FLOOR IS LAID, HORSESHOE BAR IS IN,

WINDOWS ARE BEING INSTALLED TODAY, SOUND SYSTEM IS BEING INSTALLED, DRYWALL AND INSULATION WILL PROBABLY BE NEXT WEEK OR WEEK AFTER.  DEPENDING ON ELECTRICAL AND HVAC WORK.

THE BOATING FRIENDS THAT HAVE STOPPED BY CANNOT BELIEVE THE CHANGES THAT HAVE ALREADY BEEN MADE.  IT REALLY DOESN'T EVEN LOOK LIKE THE SAME PLACE THAT HAS BEEN HERE FOR 50 YEARS ON THE INSIDE.

THE OUTSIDE OF THE RESTAURANT IS GOING TO BE PAINTED IN BRIGHT BAHAMA COLORS NEXT WEEK.  THE DRY STORAGE WALL AND THE BOAT REPAIR BUILDINGS ARE GOING TO BE PAINTED DARK BLUE.

Denise Gorecki